# AWS Control Config+ Integration - UX Brief

## 1. Project at-a-glance

| Summary |  |
| --- | --- |
| Author of doc (UXD) | @jaqsofty |
| Date of last update | 1/30/2025 |
| Project name | Control Tower Integration with Config+ |
| AWS service | AWS Control and AWS Config |
| Short description | AWS Control Tower now deploys a secure, service-linked Config recorder that monitors essential resources while allowing customers to opt out of universal recording for specific OUs (like dev/test environments), reducing costs and simplifying account enrollment. Customers retain the flexibility to set up independent Config recorders where needed, maintaining best practices. |
| Size | Medium |
| Tracking |  |
| Asana intake ticket link | https://app.asana.com/0/1205919681573609/1209227878052859/f |
| Asana project link | https://app.asana.com/0/1209282793708543/1209282793708543 |
| Slack primary UX channel | # |
| Tier | 2 |
| Final UX delivery date* | - |
| GA date* | Re:inforce 2025 (June) |
| Stakeholders |  |
| Product manager | Vivek Sandhu |
| Program manager | @ |
| Engineering team | @ |
| UX designer | Jay Softye |
| UX researcher | @ |
| Tech writer | Leslie Lundquist |

## 2. Project goal

With the ability to deploy new service-linked Config recorders at the OU level, customers gain new flexibility, security, and cost optimization benefits. Customers can now optimize their Config recorders to monitor only their most important OUs and accounts.

## 3. User personas

Persona resources:  AWS Identity Personas | AWS personas (New)

| Image | Persona | Avatar name | Primary goal | Primary opportunity from project |
| --- | --- | --- | --- | --- |
|  | InfoSec Pro | [Hoba] | I need to design and maintain a secure infrastructure by maintaining compliance and suppporting auditing requirements. | Now with Control Tower using a service-linked Config recorders, we can maximize Config recording for our Production accounts and stop it for Sandbox accounts, reducing the Config cost we incur. |
|  | Data Pro | [Babu] | I monitor and manage all application resources for my organization, but am primarily concerned with maintaining critical production level resources. | I’m happy to see Control Tower build additional flexibility and security into their product. This will be especially useful for our Sandbox and development accounts, where we don’t need stringent configuration change recording. |

## 4. UX narrative

As a cloud administrator in fintech, Control Tower's new Config recorder feature is exactly what I needed. I can now reduce monitoring costs in our dev environments while maintaining critical security controls, and the service-linked design prevents accidental security gaps. It's the perfect balance of flexibility and compliance for our AWS infrastructure

### a. Problem

AWS Control Tower's inflexible Config recorder deployment forced customers to monitor all resource types across all managed accounts, leading to unnecessary costs and operational complexity. The one-size-fits-all approach not only created excessive logging noise but also required a complex allow-list process for accounts with existing Config recorders, making it difficult for customers to optimize their monitoring needs.

### b. Solution

AWS Control Tower's new service-linked Config recorder enables essential governance monitoring while allowing customers to opt out of universal recording for specific OUs like testing or development environments. Customers can now optimize costs by focusing comprehensive monitoring on critical OUs only, while maintaining the flexibility to set up independent Config recorders where needed.

## 5. UX scope

### a. Designs

- When setting up or modifying AWS Control Tower environments, accounts automatically receive the new service-linked Config recorder. Customers can choose to opt out of full resource recording during landing zone updates (create or reset) or OU registration processes.

  - (Legacy) AWS Config Recorder:

    - Continue recording all resources (default, no action)

    - Stop recording all resources

    - Delete the legacy config recorder

  - Service-linked Config Recorder:

    - Record all resource types (default, no action)

    - Minimum recording for only the resources required for compliance reporting of enabled detective controls

### b. Related projects

- [Controls Only (PR/FAQ Link): short description]

## 6. Schedule estimation

Estimations are high-level, and for planning purposes only.

- Start date:  0

- Total effort estimate: 16.7 weeks

- Final designs hand-off: Apr 25, 2025

|  | A | B | C |
| --- | --- | --- | --- |
| 1 | Effort and task summaries | Est. weeks | ECD |
| 2 | UX Designer begins effort on project |  | Feb 3, 2025 |
| 3 |  |  |  |
| 4 | Planning |  |  |
| 5 | PR/FAQ support (graphics and collaboration with PM) | 0 | - |
| 6 | UX brief and deep-dive into CX problem | 1 | Feb 7, 2025 |
| 7 | Kick-off meeting with project stakeholders | 0.2 | ? |
| 8 |  |  |  |
| 9 | Generative research |  |  |
| 10 | Look though past research and consult, product and SMEs | 1 | Feb 21, 2025 |
| 11 |  |  |  |
| 12 | Designs (directional) |  |  |
| 13 | Create user flow diagram | 0.2 | Feb 21, 2025 |
| 14 | Create lo-fi wireframes | 0.2 | Feb 21, 2025 |
| 15 | Create hi-fi directional designs | 2 | Mar 7, 2025 |
| 16 | Review designs with UX team and edit | 0.5 | Mar 14, 2025 |
| 17 | Review designs with project stakeholders and edit | 2 | Mar 28, 2025 |
| 18 | Review with partner service teams and edit | 1 | Mar 28, 2025 |
| 19 |  |  |  |
| 20 | Validation |  |  |
| 21 | Prep UX validation study (e.g. usability testing) | 3 | TBD |
| 22 | Conduct UX validation study, sythensize and share insights | 2 | TBD |
| 23 |  |  |  |
| 24 | Designs( finalize) |  |  |
| 25 | Align with project stakeholders and service partners | 1 | TBD |
| 26 | Sign-off with IDCG UX managers or UX leads | 0.5 | TBD |
| 27 | Sign-off with IDCS leadership (required for tier 1 and tier 2 projects) | 1 | TBD |
| 28 | Sign-off with UX Milestones program (required for tier 1 and tier 2 projects) | 0.5 | TBD |
| 29 | Final designs hand-off | 0.4 | Apr 25, 2025 |
| 30 |  |  |  |
| 31 | Implementation |  |  |
| 32 | Bug bash and dev support leading to Fit & Finish with project team | 0.2 |  |
| 33 | Fit & Finish with UX Milestones program (required for tier 1 and tier 2 projects) | 0.2 |  |
| 34 |  |  |  |
| 35 | Estimated effort subtotal and GA date | 16.7 | - |

## 7. Related links

- (Vivek Sandhu) PR/FAQ: https://amazon.awsapps.com/workdocs-amazon/index.html#/document/da27b70ee6fed8899da459cd10f4a7dd80c8f81a7a91ae52f4272a52d75ead0c

Published using UX Brief template version 3.0 | 01.06.25