# Config(+) - UX Brief v1

AWS Config+, a new feature that allows AWS customers utilize AWS Config’s resource configuration and compliance data across other AWS services, ensuring enhanced discoverability, security, and compliance at scale. Through AWS Config+, service partners such as Amazon CloudWatch can integrate resource inventory, configuration, and compliance data directly into their interfaces, elevating the customer experience.

Customers can seamlessly enable and utilize these features provided by AWS services, powered by AWS Config's data. This enhancement offers customers diverse features from AWS services, driving faster cloud adoption and innovation. AWS Config+ expands data accessibility, benefiting a wider range of customers and use cases, thus adding value to customers, AWS Services, and AWS as a whole.

## 1. Project at-a-glance

| Author of this document | @jaqsofty |
| --- | --- |
| Date of last update | 6/10/2024 |
| Project Name | AWS Config+ |
| Intake ticket | NA |
| Domain Group | Governance (compliance) |
| High-level description | AWS services can now utilize AWS Config+ to access a subset Config’s resource configuration data specific to their use cases to provide differentiated customer experiences at no additional charge to the customers (by utilizing a service specific service link recorder, SLrec). |
| Requested by | jerrypet@ |
| Submitted on behalf of | jaqsofty@ |
| Target launch date | November 2024 (re:invent) |
| Scope | Medium (if post-launch large) |
| Slack channel(s) | - |
| Reference documents |  |
| Asana Project | https://app.asana.com/0/1206699129378785/1206699129378785 |
| PRFAQ | https://amazon.awsapps.com/workdocs-preview/index.html#/document/b41423b7dd2f835fb93841ba536e12726241d72b42e2cbcaab89e2193bb0691e |
| Metrics plan | We track critical metrics by: (1) Number of SLRecs deployed per AWS Service with additional dimensions on recordingScope (internal vs paid), accounts and customers (2) Number of internal CIs generated per AWS Service, (3) Number of paid CIs generated per AWS Service, (4) Total number of incremental paid CIs generated per account/customer, (5) Total number of aggregated CIs for internal and paid |
| Stakeholders |  |
| Product lead (PMT) | jerrypet@ |
| Program management (TPM) | TBD |
| Service team SDM | pvaidya@ |
| Console SDM | TBD |
| Eng lead | tkartikt@ |
| UX designer | Jay Softye@ |
| UX researcher | - |
| Tech writer | - |

## 2. Schedule and effort estimates

Estimates are high-level and based on the current understanding of project requirements at the time of writing this document. Our estimates are also reflective on the experience outline in the PR/FAQ. Timeline estimated can decrease based upon scope.

UX estimated start date: 6/17/24

Date engineering needs designs: TBD ( ~8/20/24)

|  | A | B | C | D |
| --- | --- | --- | --- | --- |
| 1 | Effort | Estimate (weeks) | Delivery (estimated) |  |
| 2 | Designs (total) | 6 Weeks | 8/19/2024 | This includes dev ready and completed signed off designs from stakeholders and UX milestone |
| 3 | Design stages |  |  | Description |
| 4 | Low fidelity SLrec views | 2-3 Weeks | - |  |
| 5 | High fidelity SLrec CX | 2-3 weeks | - |  |
| 6 |  |  |  |  |
| 7 | UX Milestones Deep Dive |  |  |  |
| 8 | Preparation & review | NA | - |  |
| 9 | User research |  |  |  |
| 10 | Prep | 1 week | ? |  |
| 11 | Protoptye & Recruit | 1 week | ? |  |
| 12 | Test | 1 week | ? |  |
| 13 | Analysis | 1 week | ? |  |
| 14 | Final designs | 1 week |  |  |
| 15 | Approvals and sign-off | 1 week | 7/22/2024 | This approval will includes the working group and product alignment |
| 16 | Stakeholder alignment | 1 week | 7/24/2024 | This approval will include parters (CloudWatch) and other relavent partners |
| 17 | Dev handoff |  |  |  |
| 18 | Identity leadership sign-off | 1 week | 8/5/2024 |  |
| 19 | UX Milestones sign-off | 1-2 weeks | 8/72024 | This date will include the feedback from UXSO which I estimate to have dev and signed off designs by 8/19/2024 |
| 20 | Writing/Documentation/Detailed Design |  |  |  |
| 21 | Doc team UX review | 1 Week | 7/25/2024 | Pending date confirming with tech writer |
| 22 | Doc team resource creation | NA | - |  |
| 23 | Detailed Design (experiences) | NA | - |  |
| 24 | Fit and finish |  | - |  |
| 25 | Fit and finish pre-check | 1-2 Weeks | 10/14/2024 |  |
| 26 | UXDR fit and finish review | 1-2 Weeks | 11/4/2024 |  |
| 27 | Launch |  |  |  |
| 28 | Console tagging | - | - |  |
| 29 | Launch | - | - |  |
| 30 | Darkroom reporting | ? | ? |  |

## 3. UX narrative (problem and solution)

“John is a sec ops engineer who is responsible for only a small subset of resources in an account. Having config compliance insight in the siloed portion CloudWatch would greatly increase his efficiency to determine the compliance for resources he is only responsible for. ”

John frequently analyzing resource configurations in realtime for compliance across different accounts, regions, and resources. Currently this process is extremely time consuming as it requires lengthly comparison of queried data on single resources one at a time and across multiple pages. John is pleased that AWS Config+ makes searching and analyzing with Cloudwatch easier when leverage config resource details.

John is able to minimize the time sensitive nature of identifying potential security threats on production resources. He can explore AWS resources and identify non-compliance issues, all from within CloudWatch . This integration results in quicker response time when removing the need to access comprehensive resource information without switching consoles.

### UX requirements for Config+

- The enabling service will own the deployment of the feature SLrec

- The current customer managed recorder CX will remain unchanged (Config > Settings)

- Within the Config console there will be an additional feature page to manage individual SLrec associated with an AWS service feature (eg CloudWatch Omnia)

  - Recorder list view

  - Recorder details view

  - Delete SLRec for both paid and free SLRec (can we allow Start/Stop recorder)

  - Add delivery channel to paid SLRecs (how will the service utilizing this use the data)

- Config console will support:

  - If the customer does not have a Cx managed recorder but does have a paid SLRec then the customer will see their data in the console in all applicable pages.

  - Customer will only view the data specific to the paid CIs either from the paid SLRec or Cx managed recorder.

  - Customer can do all actions on the paid CIs similar to the CI generated from the Cx managed recorder.

## 4. User personas

AWS Config+ enhances AWS services like Amazon CloudWatch, which rely on resource inventory, configuration, and compliance data, to deliver additional benefits to AWS customers more efficiently and securely. AWS Config+ is designed to extend and record a portion of AWS resource configuration data, allowing service partners to use AWS Config+ to record customer resources at no extra cost. This capability enables service partners to improve the customer experience.

Persona resources:  AWS Identity Personas | AWS personas

| Image | Persona | Avatar name | Priority | Primary goal | Primary opportunity from project |
| --- | --- | --- | --- | --- | --- |
|  | InfoSec Pro | Kelly | Primary | Create and monitor security controls across their AWS resources for non-compliant violations. | Compliance and secuity details identified and explained directly in relationship to the resources defined in AWS CloudWatch |
|  | Cloud Implementer | Jim | Secondary | Responsible for independent analysis against standards, laws and regulations | Compliance and secuity details identified and explained directly in relationship to the resources defined in AWS CloudWatch |

## 4. Research needs

### 4.1. UX research needs

I would formerly conduct user testing to validate the design decisions with the Resource Central search and details. Given the tight time frame, the research can be primarily designer driven and brief. eg 5-10 user interviews pertaining to the initial search experiences with AWS Config.

- Customer interviews

- Metrics / data reporting (not required)

- Usability testing