# Controls discovery widget - Hippogriff - UX Brief

The purpose of this document is to define the UX problem space, provide effort estimates and assist in project planning.

## 1. Project at-a-glance

*Final UX delivery date and GA date are auto-populated from the table in 6. Schedule estimation

| Summary |  |
| --- | --- |
| Author of doc (UXD) | James Y. Huntley |
| Date of last update | 5/29/2025 |
| Project name | Controls discovery widget - Project Hippogriff |
| AWS service | AWS Control Tower |
| Short description | The controls discovery widget provides a consistent experience for customers to search, sort and filter for controls from the new Controls Catalog API. This means that customers who search for controls in AWS Control Tower and AWS Config will have an identical search and filter experience. |
| Size | Medium |
| Tracking |  |
| Asana intake ticket link | https://app.asana.com/0/1204895967621577/1208730107877013/f |
| Asana project link | https://app.asana.com/0/1208750391910034/1208751013802758 |
| Slack primary UX channel | #prj-hippogriff-ux |
| Tier | 2 |
| Final UX delivery date* | Aug 29, 2025 |
| GA date* | Dec 1, 2025 |
| Stakeholders |  |
| Product manager | Gaurav Gupta |
| Program manager | n/a |
| Engineering team | SDM: Tauseef Jamadar; Kyle O'Connor |
| UX designer | James Y. Huntley |
| UX researcher | @ |
| Tech writer | Leslie Lundquist |

## 2. Project goal

The goal of the controls discovery widget is to provide a unified experience for  AWS customers to be able to easily and consistently find AWS managed controls. The controls have been mapped to a new common ontology included in the new Controls Catalog (CC) API through Project Hippogriff. The new ontology includes common domains, frameworks and common controls, and mapped to over 24 compliance frameworks.

There is no unified console pattern for the discovery and search using the CC API. This results in Control Tower, Config and future consuming consoles having to invest engineering and UX resources to develop bespoke console solutions for search and discovery of controls with the new metadata. Beyond the investment, sharing the burden of building a discovery experience for each service can result in inconsistency. As stated in a recent article around consistency’s impact on UX: “Contextual consistency is key to ensuring that users can focus on executing the task instead of learning how the UI works whenever there is a context switch.” Before Control Catalog, customers had to invest significant time to research the same control as it was displayed within one console vs. another. The discovery widget ensures the customer can search or view controls consistently across all consuming consoles.

## 3. User personas

| Image | Persona | Avatar name | Primary goal | Primary opportunity from project |
| --- | --- | --- | --- | --- |
|  | Cloud platform architect (aka Cloud Implementer) | Kelly | To design and maintain a secure infrastructure through a combination of policies, compliance and governance controls. | The CC discovery widget provides my team and I more power to efficiently find the controls that meet my governance goals. We can trust all controls are mapped uniformly and the ability to search consistently between multiple AWS consoles reduces the need to invest in lengthy gap analysis between controls. |

## 4. UX narrative

“Kelly is a cloud platform architect who wants to find a set of AWS managed controls that meet her governance outcomes.'”

### a. Problem

Kelly is a cloud platform architect for Hims Inc., and she was just notified that there are new HIPAA-related regulations their applications must adhere to due to their upcoming pharmaceutical mail service. “Oh here we go,” Kelly says to herself as she rolls her eyes. In the past, Kelly’s team has had to invest months of analysis to best to map AWS managed controls in her Control Tower landing zone environment to their desired governance outcomes. In the end, she had begrudgingly made the decision to use third party controls to get the governance outcome she was looking for. Kelly receives a notification of a new Control Tower feature namespace Controls Catalog and how there is a new search experience within the Control Tower and Config consoles.

### b. Solution

Kelly logs into her AWS management account and navigates to the Control Tower management console. The interface looks very similar to what she is used to, but she isn’t sure what some of the new columns mean, so so clicks on the ‘info’ link to open the help panel. She learns that ‘Standard controls’ is the new name for ‘Frameworks’. “I should first see what controls are available for EC2” for HIPAA. Kelly filters by both EC2 and HIPAA and the filtered results display a list of Control Tower controls and Config managed rules. Kelly clicks into a control and a rule and notices that the format of the metadata is consistent, which speeds her ability to scan and compare them.

”I think I should go to Config’s console to compare the Control Tower view of this rule,“ thinks Kelly. In the past her team has had to manually compare Control Tower metadata with Config and other services to ensure there were no conflicts. Kelly Navigates to the Config management console. Kelly navigates to ‘Rules’ and is impressed to see that the layout of the search is identical. She performs the same set of filters as she did in the Control Tower console and now she is viewing a list of managed rules filtered by “ Standard control = HIPAA” and “EC2” that is identical to the one she saw in Control Tower, but narrowed to only Config managed rules. “This will greatly shorten the time for us to onboard to AWS managed rules,” Kelly thinks.

## 5. UX scope

### a. Designs

Customers can visit the AWS Control Tower console or use the APIs to search and discover controls in the control’s library. Customers can use the property filter to find controls by domain, control objectives, common controls, standard controls (compliance frameworks) and other common meta data. The filter will provide a comprehensive list of results of both Control Tower controls and Config managed rules. From the resulting list, a customer can choose to enable the controls. Config customers can also use the same search interface to find Config managed rules and enable directly within the Config console.

The discovery container:

- A property filter that can include the common meta data from the new ontology including:

  - Name

  - Service

  - Domain

  - Objective

  - Common controls

  - Frameworks

  - Governed resources

  - API Identifier

  - Behavior

  - Owner

  - Implementation

  - Aliases

  - Deployable Regions

  - Group

  - Guidance

  - Severity

  - Release date

- A collection select filter will help users filter by collection of the most prominent properties

- A method to include filtering for metadata by the consuming console

- Actions panel to allow the customer to enable the selected controls

### b. UX research needs

| Research type | Yes | No | Notes |
| --- | --- | --- | --- |
| Customer interviews |  | ✅ | What are the metadata they would use to find controls relevant to their outcomes? |
| Usability testing |  | ✅ | Test the search function of the filtering within both the context of Control Tower and Config. |

The CC new ontology adds a new consistent way for customers to find controls. This adds the ability for managed rules from Config to be surfaced within Control Tower, however the enablement still occurs in Config. This could be confusing for customers who may think all controls within Control Tower are managed there. In addition, the new ontology adds a new layer of terminology, some unique to CC, for customers to find controls.

### c. Related projects

- Project Hippogriff meta data widget (GA June 2025 - PR/FAQ): Centralization of all AWS managed controls into a single repository that is centrally managed with a common ontology (categorization with relationship properties) and distributes controls via a meta data widget for consistent display.

- Controls-only experience: (GA re:Invent 2025  - PR/FAQ): All customers can access the full library of AWS managed controls within the CT controls library without the need for org management with a traditional landing zone. This will place the search capability front and cent

- Utopia: (GA re:Invent 2025 - PR/FAQ): Today, all Control Tower customers are required to create a one-size-fits-all landing zone in order to view and enable the thousands of AWS managed controls within Control Tower. This effort changes those required best practice configurations to optional integrations, providing a lighter doorway to CT enablement.

# ——STOP READING HERE——

## 6. Schedule estimation

Estimations are high-level, and for planning purposes only.

- Start date:  Nov 7, 2024

- Total effort estimate: 16 weeks

- Final designs hand-off: Aug 29, 2025

|  | A | B | C |
| --- | --- | --- | --- |
| 1 | Effort and task summaries | Est. weeks | ECD |
| 2 | UX Designer begins effort on project |  | Nov 7, 2024 |
| 3 |  |  |  |
| 4 | Planning |  |  |
| 5 | PR/FAQ support (graphics and collaboration with PM) | 0.5 |  |
| 6 | UX brief and deep-dive into CX problem | 1 |  |
| 7 | Kick-off meeting with project stakeholders | 0.2 | Apr 29, 2025 |
| 8 |  |  |  |
| 9 | Generative research |  |  |
| 10 | Look though past research and consult, product and SMEs | 0 |  |
| 11 | Prep and conduct customer research study | 0 |  |
| 12 |  |  |  |
| 13 | Designs (directional) |  |  |
| 14 | Create user flow diagram | 0.2 | month dd, yyyy |
| 15 | Create lo-fi wireframes | 0] | month dd, yyyy |
| 16 | Create hi-fi directional designs | 2 | May 23, 2025 |
| 17 | Review designs with UX team and edit | 1 |  |
| 18 | Review designs with project stakeholders and edit | 3 |  |
| 19 | Review with partner service teams and edit | 2 |  |
| 20 | Review directional designs during a UX Milestones Deep Dive | 0 |  |
| 21 |  |  |  |
| 22 | Validation |  |  |
| 23 | Prep UX validation study (e.g. usability testing) | 0 |  |
| 24 | Conduct UX validation study, sythensize and share insights | 0 |  |
| 25 |  |  |  |
| 26 | Designs( finalize) |  |  |
| 27 | Align with project stakeholders and service partners | 2 | Aug 1, 2025 |
| 28 | Sign-off with IDCG UX managers | 2 |  |
| 29 | Sign-off with IDCS leadership (required for tier 1 and tier 2 projects) | 1 | ??? |
| 30 | Sign-off with UX Milestones program (required for tier 1 and tier 2 projects) | 0.5 |  |
| 31 | Final designs hand-off | 0.4 | Aug 29, 2025 |
| 32 |  |  |  |
| 33 | Implementation |  |  |
| 34 | Bug bash and dev support leading to Fit & Finish with project team | 0.2 |  |
| 35 | Fit & Finish with UX Milestones program (required for tier 1 and tier 2 projects) | 0.2 |  |
| 36 |  |  |  |
| 37 | Estimated effort subtotal and GA date | 16 | Dec 1, 2025 |

## 7. Related links

- (Ellie) Ontology document - Shared via Slack July 23, 2024

- (Ellie) Requirements - CT Adoption of Ontology Metadata: https://quip-amazon.com/buaQAa0BUVQP/CT-Adoption-of-Ontology-Metadata

- (Arnaud) (OLD) PR/FAQ: https://amazon.awsapps.com/workdocs-preview/index.html#/document/defd496a065000eeddc6e7a2103ca0996585766bad3c8c62e963649ef50438e5

- (Arnaud) (OLD) Hippogriff naming: https://amazon.awsapps.com/workdocs-preview/index.html#/document/50868fac57c9279ac6d4e3f1689c54b2a73f1ff66aa9ba2b27d22974dfa64df9

- (James) Controls metadata widget UX Brief: Controls metadata widget - Hippogriff - UX Brief

Published using UX Brief template version 3.0 | 01.06.25