# Domain controls - UX Brief

The purpose of this document is to define the UX problem space, provide effort estimates and assist in project planning.

## 1. Project at-a-glance

*Final UX delivery date and GA date are auto-populated from the table in 6. Schedule estimation

| Summary |  |
| --- | --- |
| Author of doc (UXD) | @karkerr |
| Date of last update | 3/6/2025 |
| Project name | Domain controls |
| AWS service |  |
| Short description | Feature lets customer control AWS account signups for their domains. |
| Size | Medium |
| Tracking |  |
| Asana intake ticket link | https://app.asana.com/0/1204895967621577/1209513033354102 |
| Asana project link |  |
| Slack primary UX channel | # |
| Tier | 1, 2, 3 |
| Final UX delivery date* | Apr 25, 2025 |
| GA date* | 1, 2, 3 |
| Stakeholders |  |
| Product manager | @joeypad |
| Program manager | @ |
| Engineering team | @maierken |
| UX designer | @karkerr |
| UX researcher | @ |
| Tech writer | @afodanie |

## 2. Project goal

AWS Organizations Domain Controls let customers control AWS account creation for domains that they control. There's an "early access" version for Enterprise Support customers that uses SIM tickets and TAMs to get customers set-up. This upgrade introduce 2 new features:

- Ability for customers to self-serve to manage domain controls.

- Ability for customers to share a single domain control across multiple organizations.

## 3. User personas

Persona resources:  AWS Identity Personas | AWS personas (New)

| Image | Persona | Avatar name | Primary goal | Primary opportunity from project |
| --- | --- | --- | --- | --- |
|  | Cloud Leader | Kelly | To design and maintain a secure infrastructure through a combination of policies, compliance and governance controls. | Will manage domain controls Will benefit from budget/governance/security improvementsWill connect with teams that manage DNS |
|  | Project Leader | Sam | My main focus is to scope projects, manage the team of developers, and automate infrastructure management as much as possible. | Will be affected by domain controlsNeeds to be informed about the new processWill be impacted if controls are applied incorrectly |
|  | Security Leader | Tim | I need to design and maintain a secure infrastructure by maintaining compliance and suppporting auditing requirements. | Will be consultedWill benefit from governance/security improvements |

## 4. Current experience

We currently support an early access version with limited feature set.

Early Access: It was limited to Enterprise Support customers only, lacked self-service options, and did not allow control sharing between organizations. Enterprise Support customers would reach out to their TAM to file an internal SIM for creating, updating, or removing a control. Without control sharing, customers were forced to pick a single organization to be the account creator per domain, and the control would be attached there. If a customer had multiple organizations, the others could not create accounts using that domain.

Domain controls update: With this upgrade announcement, domain controls are available to all customers regardless of support level. Also, because customers can self-serve using the console/APIs to create and manage their domain controls, they move faster, reducing turnaround times. This release also introduces resource sharing, so customers who use multiple organizations [58.5% of XL/XXL customers; median 3 orgs per customer] and want each organization to be able to create accounts for a single domain can do so. This removes friction from the account creation process, while still allowing customers to prevent creation of standalone accounts using their controlled domains.

## 5. UX narrative

Kelly, a Cloud Leader, was struggling to manage AWS accounts across multiple organizations. She often discovered rogue accounts created by employees, leading to security risks and missed cost-saving opportunities. Using AWS Organizations with domain controls, Kelly implemented a streamlined process. Now, when developer Sam attempts to create a new account, he's guided to the approved internal channels, ensuring proper governance and cost management.

### a. Problem

Customers struggle to maintain control over AWS account creation within their organizations, leading to security risks and inefficient resource management. Without effective domain controls:

- Unauthorized accounts proliferate, causing governance issues.

- Central cloud teams waste time discovering and migrating standalone accounts.

- Inconsistent policies across multiple AWS Organizations create security vulnerabilities.

- Lack of self-service options and control sharing between organizations hinders efficient management.

- Employees face confusion and delays when trying to create or access AWS accounts.

These challenges result in increased operational costs, potential security breaches, and missed opportunities for innovation. A solution is needed to streamline account creation, enhance security, and improve overall cloud governance across multiple AWS Organizations.

### b. Solution

AWS Domain Controls provide a comprehensive solution to manage account creation across multiple organizations, addressing key customer pain points:

- Centralized control over account sign-ups for corporate domains prevents unauthorized accounts.

- Self-service console enable quick creation and management of domain controls.

- Resource sharing allows multiple organizations to create accounts for a single domain, reducing friction.

- Automated notifications guide users to approved account creation processes and internal resources.

- Universal availability ensures all customers, regardless of support level, can implement these controls.

This solution enhances security, streamlines account management, and frees up central cloud teams to focus on innovation. It provides a seamless experience for end-users while maintaining robust governance, ultimately leading to improved operational efficiency and cost savings across the organization's AWS environment.

"This is brilliant!" exclaims a Cloud Leader, "We're saving time, improving security, and optimizing costs." There's now a clear path for account creation, while ensuring all accounts adhere to corporate policies. The self-service option and resource sharing capabilities have streamlined operations, allowing teams to focus on innovation rather than account management.

## 6. UX scope

### a. Designs

- [Provide a short inventory of the expected designs (i.e. screens, flows, widgets, etc.) that you will need to deliver in order to achieve the desired outcome above.]

- [ex: Dashboard redesign - reorganization of the dashboard with new stat summary and table view]

- [ex: New table aggregating all reports with filtering and sorting]

### b. UX research needs

| Research type | Yes | No | Notes |
| --- | --- | --- | --- |
| Customer interviews |  |  |  |
| Usability testing |  |  |  |

### c. Related projects

List any projects that are directly impacted or impact this project and provide a brief description of the relationship

- [Title of project (PR/FAQ Link): short description]

- [Title of project (PR/FAQ Link): short description]

## 7. Schedule estimation

Estimations are high-level, and for planning purposes only.

- Start date:  Mar 6, 2025

- Total effort estimate: 19.1 weeks

- Final designs hand-off: Apr 25, 2025

|  | A | B | C |
| --- | --- | --- | --- |
| 1 | Effort and task summaries | Est. weeks | ECD |
| 2 | UX Designer begins effort on project |  | Mar 6, 2025 |
| 3 |  |  |  |
| 4 | Planning |  |  |
| 5 | PR/FAQ support (graphics and collaboration with PM) | 1 |  |
| 6 | UX brief and deep-dive into CX problem | 1 |  |
| 7 | Kick-off meeting with project stakeholders | 0.2 | month dd, yyyy |
| 8 |  |  |  |
| 9 | Generative research |  |  |
| 10 | Look though past research and consult, product and SMEs | 0.4 |  |
| 11 | Prep and conduct customer research study | 2 |  |
| 12 |  |  |  |
| 13 | Designs (directional) |  |  |
| 14 | Create user flow diagram | 0.2 | month dd, yyyy |
| 15 | Create lo-fi wireframes | 0.2 | month dd, yyyy |
| 16 | Create hi-fi directional designs | 2 | month dd, yyyy |
| 17 | Review designs with UX team and edit | 0.5 |  |
| 18 | Review designs with project stakeholders and edit | 2 |  |
| 19 | Review with partner service teams and edit | 1 |  |
| 20 | Review directional designs during a UX Milestones Deep Dive | 0 |  |
| 21 |  |  |  |
| 22 | Validation |  |  |
| 23 | Prep UX validation study (e.g. usability testing) | 3 |  |
| 24 | Conduct UX validation study, sythensize and share insights | 2 | month dd, yyyy |
| 25 |  |  |  |
| 26 | Designs( finalize) |  |  |
| 27 | Align with project stakeholders and service partners | 1 |  |
| 28 | Sign-off with IDCG UX managers or UX leads | 0.5 |  |
| 29 | Sign-off with IDCS leadership (required for tier 1 and tier 2 projects) | 1 |  |
| 30 | Sign-off with UX Milestones program (required for tier 1 and tier 2 projects) | 0.5 |  |
| 31 | Final designs hand-off | 0.4 | Apr 25, 2025 |
| 32 |  |  |  |
| 33 | Implementation |  |  |
| 34 | Bug bash and dev support leading to Fit & Finish with project team | 0.2 |  |
| 35 | Fit & Finish with UX Milestones program (required for tier 1 and tier 2 projects) | 0.2 |  |
| 36 |  |  |  |
| 37 | Estimated effort subtotal and GA date | 19.1 | Jun 27, 2025 |

## 8. Related links

- PR/FAQ

- [(Author) User flows: link]

- [(Author) Design explorations: link]

Published using UX Brief template version 3.0 | 01.06.25