# Transfer Billing - UX Brief

The purpose of this document is to describe the UX plan of delivery for this console feature. The timelines are based up on initial explorations and understanding of the feature. They are subject to change based on project constraints, requirements, etc.

## 1. Project at-a-glance

| Author of this document | @jaqsofty |
| --- | --- |
| Date of last update | 3/27/2024 |
| Project Name | Transfer Billing |
| Intake ticket | - |
| Domain Group | Governance (accounts) |
| High-level description | [Transfer Billing] allows Channel Partners to resell AWS services and products to their customers without needing control over or access to the customers’ ORG. With [Transfer Billing], Channel Partners can centrally track and pay for customers’ AWS usage while the customer maintains administrative control over their organization. |
| Requested by | Ryan Hernandez (ryanmh@) |
| Submitted on behalf of | - |
| Target launch date | 12/02/24 (re:invent 2024) |
| Scope | Medium |
| Slack channel(s) | - |
| Reference documents |  |
| Asana Project | https://app.asana.com/share/amazon/transfer-billing-accounts/8442528107068/03e933256f365f8ed8bbd76a97d42c6c |
| PRFAQ | https://amazon.awsapps.com/workdocs-preview/index.html#/document/c7d55e3c6089c58498ed7ef792389cd25689a23d2a3fc8b2fa0475280684682f |
| Metrics plan | - |
| Stakeholders |  |
| Product lead (PMT) | - |
| Program management (TPM) | - |
| Service team SDM | - |
| Console SDM | - |
| Eng lead | - |
| UX designer | Jay Softye (jaqsofty@) |
| UX researcher | - |
| Tech writer | - |
| Security Standards Reviewer (if applicable - see section 5) | - |

## 2. Schedule and effort estimates

Initial explorations see the main CX for this existing within AWS organizations. We expect this support an approve/deny UX pattern. We also will work in collaboration to the billing console work included in scope for this feature.

To get started, the Channel Partner chooses an account (payer) in which the end-customer is to transfer their organizations payment responsibility to. From the payer account, the Channel Partner sends a [Transfer Billing] request to the end-customer’s management account and configures the pricing to be seen by the end-customer: public or AWS-invoiced price.

Once the end-customer approves the [Transfer Billing] request, the payer account (Channel Partner) becomes responsible for paying AWS directly for the end-customer’s usage.

UX estimated start date: 4/5/24

Date engineering needs designs:  ?

| Effort | Estimate (business weeks) | Completion date |
| --- | --- | --- |
| Designs |  |  |
| Design explorations | 2-3 Weeks | 4/23/2024 |
| Designs high-fidelity | 2-3 Weeks | 5/21/2024 |
| UX Milestones Deep Dive |  |  |
| Preparation & review | 2 weeks | 4/29/2024 |
| User research |  |  |
| Prep | 0.5 weeks | 5/22/2024 |
| Protoptye & Recruit | 0.5 weeks | 5/22/2024 |
| Test | 0.5 weeks | 5/24/2024 |
| Analysis | 0.5 weeks | 5/24/2024 |
| Finalize Desigsn | 1 week | 5/31/2024 |
| Approvals and sign-off |  |  |
| Stakeholder alignment | 1 week | 6/7/2024 |
| Identity UX leadership review | 1 week | 6/7/2024 |
| Security Standards UX review (if applicable) | - |  |
| Identity leadership sign-off | 1 week | 6/28/2024 |
| UX Milestones sign-off | 1-2 weeks | 6/28/2024 |
| Writing and documentation |  |  |
| Doc team UX review | - |  |
| Doc team resource creation | - |  |
| Fit and finish |  |  |
| Fit and finish pre-check | 1 Week |  |
| UXDR fit and finish review | 1-2 Weeks |  |
| Launch |  |  |
| Console tagging | - |  |
| Launch | - |  |
| Darkroom reporting | - |  |

## 3. UX narrative (problem and solution)

“Kelly is a senior account representative for an AWS Channel Partner, she is responsible to track and report her end-customer’s AWS utilization month to month. Based on job function, she has been granted administrative capabilities to all of her client’s AWS infrastructure.”

Currently Kelly has to  individually access each her end-customers’ management accounts in order to fulfill their payment. Kelly’s company tried utilizing a third party software platform to consolidate data across the many end-customer’s management accounts, but ultimately found it too expensive and cumbersome.

Establishing and managing the level of admin control over their end-customers’ organizations has increased overhead to the company’s operations. Additionally, Kelly’s end-customers have been complaining about maintaining compliance over security boundaries need for her to accomplish her goals.

## 4. User personas

The target personas exist outside of the typical AWS persona users. [Transfer Billing] aims to solving pain points for Channel Partner Resellers who handle payment for AWS Organizations.

Persona resources:  AWS Identity Personas | AWS personas

| Image | Persona | Avatar name | Priority | Primary goal | Primary opportunity from project |
| --- | --- | --- | --- | --- | --- |
|  | IT professional | Kelly | Primary | [1-2 sentences, ex: Maintain high-velocity in AWS app enablements and reduce complexities in app access.] | [1-2 sentences, ex: User/groups are provided access through verifiable tokens either though a trusted client or through programmatic access using trusted token issuers.] |
|  | Business owner | Erin | Secondary | [1-2 sentences] | [1-2 sentences] |

## 4. Research needs

### 4.1. UX research needs

- Customer interviews (If time permits)

- Usability testing

### 4.2. Description of needs

This is a new feature within AWS Organizations and AWS Billing Console. Our user research should focus around the primary UX goals for our target personas, Channel Partner Resellers.

We will look to validate to following goals:

- Securely  hide undisclosed partner discounts and incentives from their end-customers

- Successfully remove the burden of a Channel Partners’ need to operate as organization admin for their end-customers (though can if needed).

- Allows central tracking and payment consumption from a single AWS account (this may be validated on the billing side of design)

## Reference:

Status report:

https://quip-amazon.com/SsWbAcQfEncd

PRFAQ:

Transfer Billing Relationship Management BRD.docx

Research:

Understanding cloud governance and the limitations of operating in a single AWS Organization

Identity Research Report: Channel Reseller Experience, May 2023